# Project Proposal: CRM + Website System

Prepared by: Ahmed Wagih

# Project Overview

This project includes developing a CRM system for internal use and a public website for customers. The CRM will manage properties, units, and clients, while the website will display real-time data from the CRM.

# Phase 1: Core CRM System

Duration: 2 Weeks
Cost: $800

- User authentication and roles (Admin / Employee)
- Manage properties and units
- Update unit status (Available / Reserved / Sold)
- Basic client (Leads) management

# Phase 2: Public Website

Duration: 2 Weeks
Cost: $500

- Responsive real estate website
- Display properties and units
- Real-time sync with CRM
- Search and filtering

# Phase 3: AI Chatbot (Basic)

Duration: 1 Week
Cost: $300

- AI chatbot for customer interaction
- Answer common questions
- Capture leads into CRM

# Total Cost

$1600

# Notes

- This is an MVP version and can be expanded later.
- Additional features like WhatsApp integration and advanced analytics can be added in future phases.